Wallace Community Services District

P. O. Box 398, Wallace, Ca 95254  -  209 763-2882

100 Wallace Lake Drive South

Friday January 28, 2011

Special Meeting of the Board of Directors

8:30 AM

Minutes

CALL TO ORDER AND ROLL CALL

President Bailey called the meeting to order at 8:30 AM. Directors present were Larry Howen, Cathryn Jackson, Jerry Zedlitz, and Pat Bailey. Also present was General Manager, Bill Perley.

Director Reyner was absent.

New Business

- Trickling Filter Tank Replacement.

Discussion/Action, approval of $55,000 expenditure for the purchase of 4 new trickling filter tank and the purchase of new filter media. This cost also includes installation of the new filters and demolition of the old filters. Work will be done by CCWD under the direction of General Manager, Bill Perley.

President Bailey asked GM, Bill Perley to discuss the cost of replacing the trickling filter tanks and the filter media. Mr. Perley stated that in accordance with CCWD Purchasing Policy for costs of $10,001 to $49,999 he attempted to get 3 bids.

Mr. Perley was able to get 3 bids for the trickling filter tanks the least expensive bid was $25,200 plus freight and tax bringing the cost to $28,157. He recommended accepting this bid.

Director Zedlitz made a motion to accept the low bid from Burlingame in accordance with CCWD purchasing policy. Director Jackson seconded the motion.

An audience member questioned the bid process and Mr. Perley explained the CCWD Purchasing Policy once again

There were questions about containment and also other types of systems. Mr. Perley said this is the cheapest and easiest way to go. He added that 5 years ago the tanks may have been repairable but they are too far gone and need to be replaced. Referring to the Ecologic report to answer questions about other systems Mr. Perley stated an activated sludge plant suggested by that report would cost the District more than three times as much to run with manpower and testing..

An audience member questioned bonding, wind load and other technical aspects of the project. Mr. Perley assured the Board that CCWD had the expertise to complete the job, and would be available should any problem arise.

APPROVED 4-0

GM, Bill Perley discussed the cost of filter media. He was able to get two bids for the media. The least expensive bid being $24,750, this price includes tax and freight.

Director Jackson made a motion to accept the bid from Brentwood under the CCWD Purchasing Policy plus labor.

Director Howen seconded the motion.

APPROVED 4-0

There was a general discussion about UV light exposure and enclosures. GM, Bill Perley will advise the Board on the best solution to these issues.

2.   Adjournment

The next Regular meeting will be February 17, 2011

Respectfully submitted,

FINAL MINUTES

________________________

Jackie Neill,

Acting Recording Secretary

________________________

Patsy Bailey,

WCSD Board President